NovaTrade Solutions

Risk Register

Prepared by: Alia Ahmad Aladwan

Cybersecurity Capstone Project — June 2025

# 1. Purpose

This Risk Register consolidates the security risks identified during the Vulnerability Assessment & Penetration Test and the subsequent Incident Response investigation. It assigns ownership and treatment timelines so that remediation can be tracked and verified.

# 2. Risk Assessment Methodology

Likelihood and Impact were assessed qualitatively based on attack vector exposure, complexity of exploitation, and the confidentiality/integrity/availability impact on NovaTrade's systems, in line with the CVSS v3.1 analysis performed in the VA/PT Report.

# 3. Risk Register

| Risk ID | Risk Description | Likelihood | Impact | Risk Rating (CVSS) | Risk Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| R-01 | VPN remote access lacks multi-factor authentication, allowing credential-based unauthorized access to the internal network. | High | High | Critical (10.0) | IT Infrastructure Manager | Open — Active |
| R-02 | Web application uses an outdated library with a known, publicly disclosed Remote Code Execution (RCE) vulnerability. | High | High | Critical (10.0) | Web Development / DevOps Lead | Open |
| R-03 | File Server admin account retains the vendor default password, allowing trivial privilege escalation once internal access is gained. | Medium | High | High (8.8) | IT Infrastructure Manager | Open |

# 4. Mitigation Plan

| Risk ID | Mitigation / Treatment Plan | Target Resolution |
| --- | --- | --- |
| R-01 | Enforce MFA on all VPN connections for all 40 remote employees; no exceptions. See MFA Policy (Section 2). | Immediate — 0–7 days |
| R-02 | Identify and upgrade the vulnerable library version in staging, validate functionality, then deploy to production. Apply WAF rule as an interim virtual patch. | 8–30 days |
| R-03 | Rotate the File Server admin password immediately and audit all systems for remaining default or vendor credentials. | 0–7 days |

# 5. Notes

- R-01 (VPN – No MFA) is rated Critical because it was the confirmed entry point used in the active incident documented in the SOC Incident Response Summary (INC-2025-001).

- All three risks are interconnected: R-01 enabled the lateral movement that exposed R-03; R-02 represents an independent, parallel attack surface on the same internet-facing application layer.

- This register should be reviewed and updated after each remediation milestone and at minimum on a quarterly basis.